Project Proposal Template

Project: CityPulse AI — Smart City Traffic Congestion & Incident Hotspot Forecasting with Knowledge-Grounded RAG Assistant

Objective: To build an end-to-end intelligent Urban Mobility platform that proactively forecasts traffic volumes, detects incident risk hotspots, and provides a bilingual (Arabic & English) conversational RAG assistant with interactive 3D geospatial visualizations to empower municipal traffic planners and daily commuters.

Description: CityPulse AI addresses urban congestion by combining high-performance predictive Machine Learning (XGBoost) with Generative AI (Retrieval-Augmented Generation using ChromaDB). The platform processes massive sensor-level traffic datasets across 14,000+ road segments, maps them into standard WGS84 geographic coordinates, and trains fast regressors and classifiers to predict 15-minute traffic volumes (R2 >= 0.79) and incident severity tiers (89.5% accuracy). Users can interact via natural language to query future congestion on any street or corridor, run What-If simulations, and view dynamic 3D density maps.

Tools & Design: Git/GitHub, PyCharm / VS Code, Figma (UI/UX Wireframes), Draw.io / PlantUML (System Architecture, ERD, DFD, UML Diagrams), Streamlit Dashboard & PyDeck 3D Geospatial Engine, Joblib Serialization.

Technologies to Use: Python 3.10+, Pandas, NumPy, Scikit-Learn, XGBoost, ChromaDB (Vector Database), Sentence-Transformers, PyDeck, Streamlit, PyTest.

Team Members & Responsibilities:

Ahmed (أحمد) — Project Team Leader & Machine Learning Engineer: Project management, DEPI coordination, XGBoost model architecture, training, hyperparameter tuning, model serialization, and evaluation metrics (R2, MAE, Accuracy).

Mahdy (مهدي) — Data & Geospatial Pipeline Engineer: Massive traffic data cleaning, memory-efficient preprocessing, coordinate projection (EPSG:2263 to WGS84), cyclical feature engineering, and segment target encodings.

Ziad (زياد) — GenAI & RAG Backend Engineer: Vector database setup (ChromaDB), street catalog semantic indexing, bilingual Query Intent Router, prompt engineering, and RAG advisory generation.

Sama (سما) — Frontend & UI/UX Developer: UI/UX wireframing, Streamlit dashboard engineering, interactive 3D PyDeck geospatial map rendering, and What-If traffic simulation controls.

Basmala (بسملة) — System Analyst & Documentation Lead: Requirements gathering (SRS), Stakeholder Analysis, User Stories & Use Cases, Literature Review, and UML & Data Flow Diagrams (DFD/ERD).

Abdo (عبدو) — QA, Testing Automation & Presentation Lead: Test plan design, unit and integration testing (PyTest), KPI verification, DEPI 16:9 Executive Infographic Slide, and final presentation slide deck.

Week 1: [Tasks Description With Team Member Responsibility]

Ahmed: Define core problem statement, system architecture baseline, and align milestones with DEPI guidelines.

Mahdy: Ingest and profile raw traffic counts dataset, audit missing values, and verify sensor records.

Ziad: Research GenAI approaches, select vector database (ChromaDB), and establish semantic retrieval design.

Sama: Develop UI/UX wireframes, identify commuter and planner personas, and design dashboard layout.

Basmala: Draft Stakeholder Analysis, formulate User Stories, and compile the preliminary Literature Review.

Abdo: Set up GitHub repository, enforce branching rules, define coding standards, and establish testing strategy.

Deliverables:

Approved Project Proposal & Scope Document.

Software Requirements Specification (SRS) Draft & User Stories.

Structured GitHub Repository with team branch permissions.

Initial Data Profiling and Literature Review Report.

Week 2: [Tasks Description With Team Member Responsibility]

Ahmed: Build baseline regression/classification models and benchmark initial validation metrics.

Mahdy: Implement coordinate transformation (EPSG:2263 -> WGS84) and cyclical temporal features (hour/month sin-cos).

Ziad: Build ChromaDB vector indexing script for 14,000+ street segments and test semantic similarity retrieval.

Sama: Develop Streamlit application layout, navigation components, and user input panels.

Basmala: Create System Architecture diagrams, Use Case diagrams, and Context-level DFDs.

Abdo: Create automated data validation test cases and verify spatial coordinate conversion accuracy.

Deliverables:

Cleaned, Preprocessed, and Georeferenced Dataset.

Indexed Street Catalog in ChromaDB Vector Database.

Streamlit Application Skeleton Prototype.

Initial UML & System Architecture Documentation.

Week 3: [Tasks Description With Team Member Responsibility]

Ahmed: Train production XGBoost models (traffic volume & incident risk tiers), optimize hyperparameters, and serialize to disk.

Mahdy: Compute fast O(1) segment-level target encodings and generate historical baseline statistics.

Ziad: Implement bilingual Query Intent Router (intercept chitchat vs. traffic queries) and build full RAG pipeline.

Sama: Integrate PyDeck 3D geospatial map layers with color-coded severity tiers and What-If simulation widgets.

Basmala: Draft Database ERD, Logical/Physical schemas, and complete Functional Requirements documentation.

Abdo: Execute end-to-end integration tests (test_rag_pipeline.py), measure latency benchmarks, and log QA bugs.

Deliverables:

Serialized High-Performance XGBoost Models (R2 >= 0.79, Acc >= 89.5%).

Functional Bilingual RAG Assistant with Intent Router.

Interactive 3D Geospatial Map & Simulation Dashboard.

Integration Test Suite & Performance Benchmark Report.

Week 4: [Tasks Description With Team Member Responsibility]

Ahmed: Audit end-to-end model pipeline, verify model reproducibility, and conduct final code review.

Mahdy: Optimize memory consumption for deployment, package data loaders, and finalize data pipeline docs.

Ziad: Fine-tune RAG query latency (<1.0s), evaluate edge cases in Arabic/English transliterations.

Sama: Refine frontend responsiveness, style accessibility elements, and polish user interaction flows.

Basmala: Finalize Comprehensive Documentation, complete User Manual, and format DEPI submission package.

Abdo: Perform end-to-end QA validation, design executive DEPI 16:9 Infographic Slide, and prepare defense slide deck.

Deliverables:

Fully Integrated & Deployable CityPulse AI Web Application.

Comprehensive Technical Documentation & User Manual.

DEPI 16:9 Executive Conference-Quality Infographic Slide.

Final Presentation Slides (PPT) ready for Graduation Defense.